Group 16 Solar Heat System- 4CBLB00

07/10/2025,

9:45-10:45

Traverse 1.27

Chairman: Pranav Joshi, Secretary: Dovydas Karvelis, Board Writer: Lucas Longo

Quotes For Today:

‘Can we fix it?

Yes we can!’

~ Bob the Builder

Deadlines/ Important dates:

- Last Building Session: Today, 8:45 -> 12:45

- Testing Prototype: 14:10 ->15:10 (Monday, 13/10/2025)

- Internal Final Report Deadline (Suggestion): Tuesday, 20/10/2024

  - This is so that we can get feedback from our tutor

- Final Report (Friday, 24/10/2025)

Goal

- Discuss Building Progress and next steps

- Discuss Testing Strategy

- Discuss next steps for both models (reference system and graphite-sand model)

- Distribute tasks for the Final Report

14:30-14:35 Opening

- Attendance and organizing connections to the screen

- Announcements

14:35 – 14:40 SSA Presentation - Jan

14:40-14:45 Questions on SSAs

14:45-14:55  Discuss Building Progress in depth

- Fixing Garden Hose Leak?

- Graphite-Sand Progress

- Height of graphite layer?

- Clarifying confusions (if any)

14:55 – 15:00 Testing Day Strategy

- Discuss assembly strategies for testing day (since we only have 15 minutes)

15:00 – 15:10 Model Discussion

- Reference system -> Further optimizations/corrections?

- Graphite-Sand Model System

  - Change parameters to include graphite above pipes (height of layer, conductive coefficient, thermal capacity, absorptivity, emissivity)

  - Look into temperatures achieved by PIR to check for temperature safety

  - Verify the model (by letting it run in steady state and checking with analytical solution)

15:10 – 15:15 Final Report

- Conceptual Designs -> 99% done

- Design Details (C2C Part) -> 99% done, only needs to be proofread and fine-tuned wherever required

  - Material List -> Needs to be finalized

- Implement building Plan

- Mathematical Model

  - Reference System -> 99% done, only needs to be proofread if this version of the model is used

  - Graphite-Sand model -> Needs to be written

- Comparison between two systems -> To be written after testing

- Conclusion of Final Report -> To be written after testing

15:15-15:20  SSA Distribution brainstorming

- Modelling SSAs

  - Reference System

    - verification

  - Graphite-Sand Mat

    - Verification

- Experimental Data Analysis

- Disassembly plan

- Final Report

15:20-15:30 Tutor and Peer Feedback